# IT Project Profile

The Project Profile is a high-level requirements document that provides a mechanism for users to describe their expectations of the system.

| ## Project Name Please provide the name of the project and the Agency sponsoring the project. |  |
| --- | --- |
| Project Name: AASHTO Trns.port Upgrade and Implementation Agency: Department of Transportation Agency Division/Unit/Bureau: Bureau of Engineering and Highways |  |
| Profile Submission Date: | Profile Type: X New Amended |
| Agency Project Number: | DOIT Project Number: |
| Mission Critical Application: X Yes No |  |
| #### Project Summary A brief overview of the project. Identify key features and high-level performance goals. |  |
| Upgrade existing AASHTO Trns.port products and implement additional AASHTO Trns.port products to fully integrate the Departments existing construction management software and more efficiently manage its preconstruction and construction contracts. **Note ** Comments in Blue are hyperlinks to other documents, click them to view further detail |  |
| Objectives/Mission Define the overall goals and objectives of the new system and the business need(s) driving the project. Describe the problem to be solved or opportunity to be achieved and how this investment fits into the Agency Mission or Strategic Plan. |  |
| Objectives/ Mission Trns.port is AASHTO’s transportation software management solution. 42 transportation agencies in the United States and Canada license one or more modules of the Trns.port system. It is the nationally recognized standard for preconstruction and construction management and the joint-development process provides a good environment for agencies to learn from their counterparts in other states. In October 2008, InfoTech Inc. (AASHTO consultant) conducted an analysis of the Department’s current business flow and processing environment relative to the following AASHTO Trns.port products. Estimator (Click to view detail) SiteManager BAMS/DSS Web Trans.port Preconstruction and Expedite Bid Express (an internet bidding solution that is a wholly owned subsidiary of InfoTech, Inc.) InfoTech prepared a detailed implementation requirements analysis report to identify requirements, issues, estimated costs, and timelines to implement the entire Trns.port suite. See Chapter 2 for a more detailed description of Info Tech analysis Using Info Tech's deliverable as a planning tool, the Department will upgrade and re-engineer existing Trns.port systems (Estimator, SiteManager and BAMS/DSS) and implement Expedite, web Trns.port Preconstruction and Bid Express.. Implementation of these Trns.port products presents opportunities to improve the efficiency of the workflow at ConnDOT and significantly improve our cost-estimating process. It would consolidate processing for the planning, estimation, preconstruction, advertisement, letting and award, decision support and construction functions into an integrated set of products designed for the transportation industry. . |  |
| ## Scope/Expectations Evaluate where you are currently and where you want to be. Summarize the conditions that created the need for the new system or capability. Indicate how the project supports simplified or redesigned work processes that reduce costs or improve effectiveness. Give an estimate of the size and complexity of the system. |  |
| The Department currently utilizes a small portion of Trns.port BAMS/DSS and Estimator. It also actively utilizes most of SiteManager for its construction management activities. These products interface with BMIS (mainframe bid management system) and numerous non-integrated databases and spreadsheets to handle the proposal, estimate, letting, award and construction management needs of the Department. The current business process is flawed. It is fragmented and the following problems exist: - Outdated software versions - Cumbersome interface programs - Under-utilization of software capabilities - Duplication of effort - Lack of checks and balances AASHTO’s Trns.port products (5 Modules) and InfoTech’s Bid Express were designed as integrated components that effortlessly pass data from one to another. Each module addresses the needs of a highway agency at a particular milestone in the project lifespan. This solution will combine numerous computer and manual information systems into one complete system. There will be software continuity, which will create a more tightly integrated system with checks and balances. The burden of limited State resources will be lessened as full implementation of this system will reduce data duplication and increase staff efficiency. For additional information on current and proposed workflows please see: Current Processing Environment (Chapter 3) Proposed Processing Environment (Chapter 4) |  |

## Requirements ## Provide a high-level overview of the envisioned system. Identify internal and external users or beneficiaries. List the federal, state, local, and private agencies or organizations that will be impacted by the project.

High Level Overview - See Chapter 4 Users/ Beneficiaries – See Chapter 4 Bureau of Policy and Planning The Bureau of Policy and Planning and other divisions involved with long-range planning may use web Trns•port Preconstruction to enter and record projects at conception. #### Bureau of Finance and Administration, Capital Services Division In its capacity of assigning funding sources for projects, the Bureau of Finance and Administration Capital Service Division would benefit from implementation of web Trns•port Preconstruction. Bureau of Engineering and Highway Operations, Design Services The Design Services Division of the Bureau of Engineering and Highway Operations will use web Trns•port Preconstruction to progressively add information throughout the project design life cycle. #### Bureau of Finance and Administration, Contract Administration The Contract Administration Section, which is part of the Bureau of Finance and Administration, will begin to use web Trns•port Preconstruction to manage all of the letting activities up to and including the award process #### Bureau of Aviation and Ports and Bureau of Public Transportation All types of projects currently estimated and bid through the BMIS system will be processed through the Trns•port systems. #### Bureau of Engineering and Highway Operations, Construction Division The bureau has implemented SiteManager for its construction contracts. Design Consultants Design Consultants may use Estimator for the preparation of detailed estimates. (The Department would like to make Estimator software available to 100 agency users, and additionally make catalog (reference and pricing data) available to 75 consultants.) Contractors Contractors will use Bid Express (electronic internet bidding system) to access letting information, perform searches, communicate and submit bids.

### Timetable Identify any key federal, state, or local deadlines associated with the project. List and explain the significance of any state/federal guidelines or mandates that are applicable. What is the estimated start date of this project? When does this project have to be completed? When do you anticipate technical involvement in the project?

Project initiation will be October 2009 and completion will be approximately 18 months.

Is this project expected to continue for more than 6 months? X Yes No

### Risks Identify any risks to fulfilling the project, i.e. short and long-term funding, product availability.

Below are points that could have a negative impact on this project. - Approval of AASHTO agreement by CHRO

Assumptions Assumptions are future situations, beyond the control of the project, whose outcomes influence the success of the project. Examples include: availability of a hardware/software platform, pending legislation, court decisions that have not been rendered, and developments in technology.

Constraints Constraints are conditions outside the control of the project that limit the design alternatives. Examples include: State regulations, standards imposed on the solution, and strategic decisions.

| ## Executive Sponsor |  |  |
| --- | --- | --- |
| Name: Tom Harley Title: Bureau Chief - Bureau of Engineering & Construction Agency Department: Transportation |  | E-Mail: Thomas.Harley@ct.gov Phone #: 860-594-2701 Fax #: 860.594.2706 |
| ## Agency Technology Manager |  |  |
| Name: Jose Romero Title: IT Manager Department: Transportation | E-Mail: Jose.Romero@ct.gov Phone #: 860-594-3512 Fax #: 860-594-3590 |  |
| ## Agency Business Manager |  |  |
| Name: James Fallon Title: Manager - Office of Quality Assurance Department: Transportation |  | E-Mail: James.Fallon@ct.gov Phone #: 860-594-2975 Fax #: 860.594.3218 |
| ## IT Architecture (Optional) This section is optional. Projects following the System Development Methodology (SDM) may not have identified the system architecture at this time. |  |  |
| ### Application Development Data Management & Data Warehouse Middleware X Platform Web/E-Government |  | Collaboration – Directory Services Enterprise Systems Management Network Security |
| ## Service Directory (Optional) This section is optional. Projects following the SDM may not have identified the required services at this time. |  |  |
| Application Development Application Hosting Application Maintenance & Support X Consulting Database Services Desktop Services Ethernet Switch Mainframe DB2 IBM Mainframe IBM Batch Mainframe IBM Host Services Mainframe IBM Storage Mainframe On-Line IBM |  | Messaging Service Procurement Remote VPN Storage Provider Service Telecom Project Management Terminal Services WAN Connection Services WAN MAC’s Web Hosting Services Web Portal Hosting |

| ## System/Security Components (Optional) This section is optional. Projects following the SDM may not have identified the required components at this time. |  |
| --- | --- |
| User Access Internet X Intranet Extranet | Level of Data/ Information Privacy X Public X Sensitive Highly Sensitive |
| ### Infrastructure New X Enhancement Replacement What is being replaced? | ### Applications X New Enhancement X Replacement – Upgrade to current What is being replaced? Bid Management Information System (BMIS) |
| ## Procurement Expectations Do you have expectations with regard to procurement? If so, please indicate by making selections from the list. |  |
| ### RFP ITB ### SOW X RFI | ### Sole Source IT Consulting Master Agreement ### X Master Agreement Hardware Procurement |
| ### Has work been done on any of the above procurement expectations? X Yes No - Info Tech's Requirements Analysis Report - RFI #081TZ0012, January 24,2008 - Master Agreement with AASHTO - Sole Source provider of all AASHTOWare Software products Has there been vendor involvement in this project to date? X Yes No If yes, provide vendor name: InfoTech Is there a proposed vendor solution? X Yes No If yes, provide vendor name: InfoTech What are the anticipated training needs associated with the project? See Chapter 8 for training details |  |

| ### Cost and Funding Please identify high-level project cost estimates for implementation. It is acceptable to express estimated cost in ranges (e.g. $150,000 to $300,000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ### Cost Category | ### Costs FY 2009/10__ | ### Costs FY 2010/11__ | ### Costs FY 2011/12 | ### Costs FY 2012/13 | ### Totals |
| ### Estimated Implementation Costs |  |  |  |  |  |
| ### State IT Personnel (Spent to Date) ### State IT Personnel (Future) | ### $30,000* ### $262,784 * | ### $292,784 * | ### $0 | ### $0 | ### $30,000 ### $555,568 |
| ### IT Consultant Services | ### $1,083,333 | ### $416,667 | ### $0 |  | ### $1,500,000 |
| ### Licenses | ### $15,000 | ### $382,320 | ### $395,701 | ### $409,550 | ### $1,202,571 |
| ### Training | ### Included | ### Included | ### Included |  | ### $0 |
| ### IT Equipment purchases (incl. Telecom) | ### $65,023 | ### $24,000 | ### $0 | ### $0 | ### $89,023 |
| ### Other Expenses | ### $0 | ### $12,000 Software | ### $0 | ### $65,000 Hardware maintenance & upgrade | ### $12,000 |
| ### Implementation Totals | ### $1,456,140 | ### $1,127,771 | ### $395,701 | ### $474,550 | ### $3,454,162 |
| ### Indicate All Funding Sources | ### General Federal Bond Funds X Other: Appropriated Special Transportation Funds Unfunded | ### General Federal Bond Funds X Other: Appropriated Special Transportation Funds Unfunded | ### General Federal Bond Funds X Other: Appropriated Special Transportation Funds Unfunded | ### General Federal Bond Funds X Other: Appropriated Special Transportation Funds ### Unfunded | ### General Federal Bond Funds Other: Unfunded |

* Based on hourly rate of 68.40 (includes benefits)

### Project Profile Approvals

Agency Executive Sponsor Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue ### Approved By: Date: 8/13/09

Agency Technology Manager Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue ### Approved By: Date: 8/13/09

Agency Business Manager Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue ### Approved By: Date: 8/13/09

Agency Fiscal Administrator Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue ### Approved By: Date:

DOIT Architecture Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue Approved By: Date:

DOIT Project Management Office (PMO) Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue Approved By: Date:

DOIT Business Development Division (BDD) Director Signature in this area indicates the profile and supporting documentation have been reviewed by the Project Sponsor and the project is approved to formally initiate the project and launch the SDM Business Issue Approved By: Date: