ITEM #0520040A – Strip Seal EXPANSION JOINT SYSTEM for rehabilitation projects (English)

Description:  Work under this item shall consist of removal of a bridge joint system including headers, if applicable, removal of concrete to provide a blockout envelope in deck and curb, removal of bituminous pavement as shown on the plans, application of membrane waterproofing system, and furnishing and installing of a Strip Seal Expansion joint system in a steel reinforced concrete header as shown on the plans, as directed by the Engineer, and in accordance with these specifications.  It also includes installation and removal of all temporary materials used to complete this work and making and testing of concrete cylinders.   Where steel plates cover the joint, it includes removal of steel plates and installation of the joint system within the sidewalk and parapet as shown on the plans.  Furnishing and installing steel plates and anchorages are also included when shown on the plans.

Materials:

- Strip Seal System:

The following Strip Seal expansion joint systems are qualified for use under this item:

| Strip Seal Expansion Joint System | Manufacturer |
| --- | --- |
| Wabo StripSeal with Type M or Type Q steel rails, and SE-400 or SE-500 glands | Watson Bowman & Acme Corp. 95 Pineview Drive Amherst, NY 14228 |
| D.S.Brown Co. Steelflex Strip Seal with Type SSCM2 steel rail and the A2R-400 gland | D.S. Brown Company 300 East Cherry Street North Baltimore, OH 45872 |

Additionally, the joint system components shall conform to the following:

Steel Extrusions:  The extrusions shall conform to the requirements of ASTM A588.

Extrusion Anchorage:  The steel extrusions shall be anchored in both the deck and curb areas with anchors spaced a maximum 6” on center.  The anchorages shall be headed stud anchors, a minimum 1/2" diameter and 6” long, and conform to the requirements of Article M.06.02-12 of the Form 816.

Strip Seal Gland: The gland shall be extruded polychloroprene.

A Materials Certificate will be required in accordance with Article 1.06.07 certifying the conformance of the strip seal expansion joint system components to the requirements set forth in this specification.

Other joint systems which utilize a strip seal set in steel extrusion with dual sets of anchors set 6” on center will be considered for use under this item provided sufficient product documentation is furnished.  Such documentation may consist of other State approvals or proof of successful performance of a completed test installation.  Approval is at the discretion of the Engineer.

B)  Reinforcement:  Deformed steel bars shall be galvanized and shall conform to the requirements of Article M.06.01.

C)  Concrete: Concrete material shall be composed of a quick setting cement, fine aggregate, coarse aggregate and water.  This concrete shall harden within 40 minutes, and develop min. compressive strengths of 1,000 psi within one hour after set and 3,000 psi within three days.

The Contractor shall design and submit a quick setting mix to the engineer for approval. The mix proportions and method of application shall be in accordance with the manufacturer’s recommendations.  Sources of supply of all the materials shall be clearly indicated.

Fine aggregate shall conform to the requirements of Subarticle M.03.01-2.

The coarse aggregate shall conform to the requirements of Subarticle M.03.01-1.  The required grading shall be obtained by using 100 percent of No. 67 size coarse aggregate. Grading of the aggregate shall conform to the gradation table of Article M.01.01.

Water shall conform to the requirements of Subarticle M.03.01-4.

Unless otherwise approved by the Engineer, the quick setting cement shall be a cementitious-based product.   The following products are qualified for use under this item:

Emaco T-415					Perma-Patch

Master Builders, Inc.				Dayton Superior Corporation

23700 Chagrin Blvd.				PO Box 355

Cleveland, OH 44122				Oregon, IL 61061

800-628-7378					800-745-3707

Rapid Set DOT Cement			Speed Crete Green Line

CTS Cement Manufacturing			Tamms Industries

1023 Dogwood Lane				730 Casey Ave.

West Chester, PA 19382			Wilkes-Barre, PA 18702

215-429-4956					800-218-2667

Fastcrete

Silpro Corporation

2 New England Way

Ayer, MA 01432

508-772-4444

Other cementitious-based products not currently approved by the Department may be substituted provided that the Contractor submits to the Department the manufacturer’s literature and a sufficient quantity of the proposed patching materials for field testing and evaluation. Further information regarding approval procedures may be obtained by contacting the Department’s Research and Materials Testing Laboratory at 280 West Street, Rocky Hill, CT 06067.  No substituted material shall be used until it has been approved in writing by the Department.

D)	Steel Plates:  Steel plates at curbs and sidewalks shall conform to ASTM A36 and shall be hot-dip galvanized after fabrication in accordance with ASTM A123.

E)  Drop-in expansion anchors shall be flush type and stainless steel conforming to AISI 303 and ASTM A582.

F)  Socket head cap screws shall be flat head style stainless steel conforming to the requirements of ASTM F593, Group 1.

G)  Chemical Adhesive:  Chemical anchoring material shall conform to the requirements of Subarticle M.03.01-15.

H)	 Waterproofing Membrane:  Materials shall conform to the following requirements:

- Rapid cure modified primer shall conform to ASTM D41.

- Modified liquid bitumen shall conform to the following tests.  Softening Point; ASTM D-36M:  Penetration at 77F; ASTM D-5:  Flexibility; CGSB 37-GP-50M:  Elongation at 77F; 700%; Flash Point; ASTM D-92:  Flow at 140 F;  ASTM D-5329.

- Sheet Membrane shall be Sopralene Flam Anti-Rock, or approved equal.

Marketed by QBA, Inc.

24 Woodland Drive

Woodstock, CT 06281

(860) 963-9438

- Pavement:  See Plans

J) 	Expansion Joint Filler:  Preformed expansion joint filler for all bridges shall conform to the requirements of AASHTO M 153, Type I and Type II.

K) 	Backer Rod:  The backer rod used to prevent pavement from entering the deck expansion joint shall satisfy the requirements of ASTM D5249, Type 1.  Backer rod used in curb areas in conjunction with the silicone sealant shall conform to the requirements of ASTM D5249, Type 3.

L)  Silicone Joint Seal:  The sealant used in parapet expansion joint openings shall be a single component non-sag silicone sealant that conforms to the requirements of ASTM D5893.

The sealant used in sidewalk expansion joint openings shall be a rapid cure, self-leveling, cold applied, two-component silicone sealant.  The silicone sealant shall conform to the following requirements:

Properties- As Supplied	 		Test Method		        Requirement

Extrusion Rate				ASTM C 1183		        200-600 grams/min

Leveling					ASTM C 639		         Self Leveling

Specific Gravity				ASTM D 792		         1.20 to 1.40

Properties – Mixed			Test Method		        Requirements

Tack Free Time				ASTM C 679		        60 min. max.

Joint Elongation

(Adhesion to concrete)			ASTM D 5329 1,2 ,3	          600% min

Joint Modulus @ 100% elongation.		ASTM D 53291,2 ,3 	          15 psi max

Cure Evaluation				D 5893			          Pass @ 5 hours

- Specimens cured at 77+30F. and 50+5% relative humidity for 7 days

- Specimens size: ½”wide by ½”thick by 2” long

- Tensile Adhesion test only

The date of manufacture shall be provided with each lot.  No sealant shall be used beyond its maximum shelf-life date.

The following two–part silicone sealants are known to have met the specified requirements:

Dow Corning 902RCS

Supplied by Dow Corning Corporation

2200 W Salzburg Road

Auburn, Michigan 48611

Wabo SiliconeSeal

Supplied by Watson Bowman Acme Corporation

95 Pineview Drive

Amherst, New York 14228

Other two-component silicone joint sealants expressly manufactured for use with concrete that conform to the aforementioned ASTM requirements will be considered for use provided they are submitted in advance for approval to the Engineer. Other joint sealants will be considered for use only if a complete product description is submitted, as well as documentation describing at least five installations of the product. These documented installations must demonstrate that the product has performed successfully for at least three years on similar bridge expansion joint applications.

Construction Methods:  Before fabricating any section of the expansion joint, the Contractor shall submit shop drawings to the Engineer for approval in accordance with Article 1.05.02. These drawings shall include but not be limited to the following information:

a.	The name of the manufacturer.

b.	Strip seal, steel extrusion, and designations and model numbers.

c.	Details of a typical expansion joint section including the anchorage and method of temporary support.

d.	Details at parapets, sidewalks and curbs.

e.	Plan of the joint showing the location and details of shop and field splices in the steel extrusions.   All field splices will require a weld procedure be submitted on the form designated by the Department to the Engineer for review and approval.

f.	The complete details of the methods, materials and equipment proposed to be used in the installation.

g.	The maximum and minimum joint installation widths including an ambient temperature table for joint widths between 40o F and 90o F in 10o F increments.

h.	A narrative of installation procedures for all aspects of the work.

Two weeks prior to the scheduled work of the membrane waterproofing system, the Contractor shall submit to the Department the manufacturer’s recommended installation method which shall include, but not be limited to:

- substrate preparation requirements/methods,

- substrate moisture check procedure,

- primer application procedure,

- waterproof membrane application and installation procedure including tie-ins to adjacent membrane waterproofing systems,

- waterproof membrane repair procedure.

An experienced technical representative of the membrane’s manufacturer shall be present during the installation of the torch-applied membrane waterproofing system at the first site to require this work.  The representative shall provide to the Contractor aid and instruction as required to obtain an installation satisfactory to the Engineer. The Contractor shall have on site all necessary product information relative to proper installation of the joint system.

The surface of the deck to which membrane will be applied shall be free of sharp protrusions or depressions greater than 1/8”. Areas not meeting this requirement shall be ground to form a smooth transition across the deck surface.

Prior to priming, the surface shall be dry, clean, and free of laitance, oil, and foreign materials.  Tightly adhered membrane, which cannot be removed by scraping using heavy pressure, may be left-in-place.

Immediately prior to priming, air temperature and substrate temperature shall be at least 40º F and rising.  The primer shall only be applied when the moisture content of the substrate surface is 6 percent or less, and when the temperature of the substrate exceeds the dew point by at least 5º F.  Moisture tests shall be performed (minimum 1 each per every 50 square yards) at locations determined by, and in the presence of, the Engineer using a Contractor-supplied portable electronic surface moisture meter that is calibrated annually and a copy of the calibration certification shall accompany the meter.

The primer shall be applied in one coat so that it thoroughly covers the entire surface to be membraned with an overall coverage rate of 200 s.f./gal or as recommended by the manufacturer.  The primer may be applied by brush, roller, or sprayer. The primer shall cure tack-free in accordance with the manufacturer’s recommendations before application of the waterproofing membrane.

If applicable, waterproofing shall begin at a predetermined curb line. At curb lines, a modified liquid bitumen material shall be placed to completely seal the inside corner where the horizontal concrete deck meets the vertical curb face.  A 20 inch wide strip of membrane shall then be placed 2 inches minimum up the curb and onto the concrete deck.  Care shall be taken to insure that this curb strip is pressed firmly against the curb and into the inside corner then torch welded in place.

If so directed, additional strips of waterproofing shall be placed over any other areas of the concrete surface which are believed to require special attention.

The membrane shall be installed in a shingled pattern so that water is permitted to drain to the low areas of the deck without accumulating against the seams. Laps shall be a minimum of 3” and be sealed in accordance with the manufacturer’s recommendations.

The waterproofing membrane shall be welded by torch onto the prepared substrate in accordance with the manufacturer’s recommended procedure to assure bond with the primed surface and elimination of air bubbles. The Contractor shall be responsible for the protection of adjacent areas.

Prior to suspension of work for any reason, all exposed edges shall be heated, troweled and sealed in accordance with the manufacturer’s recommendations.

Care shall be taken to prevent injury to the finished membrane by the passage of men and equipment. Vehicular traffic shall not be allowed to pass over the finished membrane waterproofing.  Any damage which may occur shall be patched or repaired in accordance with the manufacturer’s recommendations and any significant areas showing a lack of bond shall be cause for removal and re-application of the waterproofing membrane at no additional cost to the State.

Prior to application of bituminous overlay, any blisters found in the applied membrane shall be punctured with a torch-heated pick inserted at an approximate 45º angle.  Blisters found subsequent to paving shall be punctured in the same manner.

Drainage holes, if and where located, shall be maintained.  The waterproofing membrane shall be neatly slit and folded down into the drain holes.  An 8-inch square of ¼-inch galvanized wire mesh (23 gauge) supplied by the Contractor, shall be placed over the drain then the membrane system torch-welded as required.

Unless otherwise shown on the plans or indicated in the Special provisions, welding shall be done in accordance with the latest edition of the ANSI/AASHTO/AWS D1.5M/D1.5 Bridge Welding Code.   All field welders shall possess a valid welder certification card issued by the Department’s Division of Materials Testing.  If such person has not been engaged in welding operations on a Department project or project acceptable to the Department within a period of six months, or if he cannot produce an approved welding certification dated within the previous twelve months from a welding agency acceptable to the Engineer, he shall be required to re-qualify through examination.  The Engineer may require re-examination of anyone whose quality of work he questions.

The steel extrusions shall be fabricated in sections and be made continuous by welding during placement.  The strip seal shall be fabricated and installed in one piece.  No field splicing of the seal will be permitted.

A competent technical representative of the manufacturer shall be present during the installation of the steel extrusions to provide the Contractor such aid and instruction as required to obtain a satisfactory installation, to the approval of the Engineer.

Installation

The strip seal expansion joint system shall be installed at the locations shown on the plans and in stages in accordance with the traffic requirements in the special provisions "Maintenance and Protection of Traffic" and "Prosecution and Progress".

The Contractor shall create a blockout at the end(s) of the concrete deck, approach slab, parapet and/or curb sections that is to receive the strip seal joint system, by removing the existing joint system and modifying the appropriate structure elements as detailed in the contract plans.

Care shall be taken to limit damage to the structure elements and the reinforcement to remain.  After removal of bituminous overlay, and before concrete removal begins, delineate the removal area with saw cuts as shown on the plans.  Where necessary to construct headers in backwalls, additional bituminous concrete and or subbase material shall be removed.  Concrete shall be removed by means of pneumatic hammers approved by the Engineer.

The weight of pneumatic hammers shall not exceed 30 pounds for concrete removal above the top reinforcing steel nor 15 pounds for concrete removal below the top reinforcing steel.  The depth of concrete removal shall be at least that shown in the details, 1 inch below the reinforcing steel, but shall be such as to include all spalled, delaminated, or otherwise deteriorated concrete.  The Engineer will be sole determiner of what constitutes deteriorated concrete, using sounding methods or other evaluation measures at his discretion.

The existing transverse reinforcement shall be removed and replaced as shown on the plans or as directed by the engineer.  The new transverse header reinforcement shall be continuous at construction joints.  Where the existing reinforcing steel is damaged or corroded, it shall be cut out and replaced with new reinforcing steel of the same size.  Where existing reinforcing steel which is to remain in place is determined by the Engineer to have insufficient cover, it shall be either replaced or adjusted as directed.  New steel shall be attached beneath existing steel with a minimum lap of 15”. Concrete shall be removed to a minimum of depth of 1” below the new steel.  Any sound reinforcing steel damaged during the concrete removal operations, shall be repaired or replaced by the Contractor at his expense as directed by the Engineer.  Sound reinforcing steel which is in the proper position in the slab shall be left in place and cleaned of all concrete, the smaller fragments to be removed with hand tools.

Adequate measures shall be taken by the Contractor to prevent concrete debris, tools and/or materials from dropping below the structure.  All debris shall be satisfactorily disposed of by the Contractor.

Drilling and grouting of steel dowels shall be as shown on the plans and in accordance with the chemical adhesive’s manufacturer’s recommendations such that the grouted dowels will be able to develop, in tension, 100 percent of its specified yield strength.

Holes for the dowels shall be located as shown on the plans.  The holes shall clear the existing reinforcement and provide the minimum cover as shown on the plans.  If existing reinforcing is encountered during the drilling operation, the hole shall be relocated.

Hole drilling methods shall not cause spalling, cracking, or other damage to the existing concrete.  The weight of the drill shall not exceed 15 pounds. Those areas damaged by the Contractor shall be repaired in a manner suitable to the Engineer and at no expense to the State.

The steel extrusions and anchorage shall be sandblasted in accordance with SSPC-SP-7, Brush-Off Blast Cleaning, prior to placement.  The extrusions shall be aligned with the deck cross slope and breaks in the cross slope.  Both the leading and trailing sides of the extrusion shall be recessed ¼” below the adjacent headers as shown on the plans.  The extrusions shall be firmly and accurately held in position prior to and during the placement of the concrete header by temporary supports.  Temporary supports shall be designed to account for any thermal movements of the structure through the first 24-hour temperature cycle.  Adjacent sections of extrusion shall be butt welded together—provisions shall be made in the installation sequencing to maximize the weldable area.  All field welding shall be accomplished by an AWS certified Welder.

Forms shall be used to keep the concrete from entering the open joint between the concrete deck slabs or parapet sections.

The entire concrete surface shall be dampened. All free water shall be removed from the area.

Mixing and placing concrete should not be done unless the ambient temperature is above 35°F.  All mixing shall be accomplished by means of a standard drum-type portable mixer.  A continuous type mobile mixer may be used if permitted by the Engineer.  The Contractor shall calibrate the mobile mixer under supervision of the Engineer.  Calibration shall be in accordance with the applicable sections of ASTM method C685.  The total mix shall be limited to the quantity that can be mixed, placed and cured to allow access by vehicles in accordance with MP&T specifications.

The concrete mix shall be spread evenly and thoroughly compacted using concrete vibrators.  The concrete shall be placed, with a trowel if necessary, to insure that it completely fills the header below the extrusion and to prevent honeycombing and voids.  The headers shall be finished to match the final cross-slope and grade of the roadway so that it will be flush with the adjacent roadway surface or as shown on the plans.

The surface shall be float finished.  Finishing operations shall be completed before initial set takes place.  Cured areas having a hollow sound when chain dragged or tapped (indicating delamination), shall be replaced by the Contractor at his expense until replacement concrete, acceptable to the Engineer is in place.

Tolerances in Finished Surfaces: The surface profile of the area shall not vary more than one-eighth inch in a distance of 10 feet, when a 10 foot long straightedge is placed on the surface at any angle relative to the centerline of the bridge.  Humps that exceed the one-eighth inch tolerance shall be ground down by approved machinery.  Sags or depressions in the surface of the area that exceed one-eighth inch tolerance shall be repaired by removal of the concrete in the depression over an area determined by the Engineer to a depth of one inch below the reinforcing steel in the deck or backwall and repaired in the previously described manner.

Where necessary to gain access to construct headers in parapets and sidewalks the Contractor shall remove, store and reinstall sliding plates. Where the Contractor is unable to reinstall existing screws for anchoring sliding plates the Contractor shall submit for approval of the Engineer a method to adequately secure the plates.

New galvanized steel plates shall be installed using expansion anchors and flathead cap screws. Expansion anchors shall be installed in accordance with the manufacturer’s recommendations. Flat head cap screws shall be coated with anti-seize material prior to installation.

Welding details, procedures and testing methods shall conform to ANSI/AASHTO/AWS D1.5:2008 Bridge Welding Code, unless otherwise noted

Test Cylinders: The Contractor shall make and perform compressive strength tests on representative cylinders under the supervision of the Engineer.  The dimensions, type of cylinder mold and number of cylinders shall be specified by the Engineer. Traffic shall not be permitted on patched surfaces until the patch material attains a strength of 1800 psi, as determined by breaks of the test cylinders.

A portable compression testing machine shall be provided by the Contractor and available on site for cylinder testing.  All testing and equipment shall conform to ASTM C39.

Note:  This compression machine must be calibrated in accordance with the provisions of Section 5, ASTM C39.

After the extrusions and headers have been placed, the strip seal shall be installed in a continuous length along the deck and up the parapets/curbs.  An adhesive lubricant shall be used to install the strip seal in the steel extrusions as required by the manufacturer.  No field splices will be permitted.

Any strip seal that is punctured, ruptured, cracked, bent or damaged in any other way shall be removed and replaced by the Contractor at no additional cost to the State.

All work shall be done in accordance with the special provisions for "Maintenance and Protection of Traffic" and Prosecution and Progress" contained elsewhere within.

Method of Measurement:  This work will be measured for payment by the number of linear feet of strip seal, installed and accepted, measured from gutterline to gutterline, unless otherwise noted in the plans, along the centerline of the joint.  Work at the parapet or curb turn-up sections will not be measured for payment but shall be considered included in the general cost of the work.  Installed and accepted strip seals in sidewalks will be measured for payment from the gutterline to the face of the parapet, along the centerline of the joint.

Basis of Payment:  This work will be paid for at the contract unit price per linear foot for "Strip Seal Expansion Joint System", complete in place, which price shall include all materials, equipment, tools, and labor incidental thereto.