- ITEM #0601445A - EMBANKMENT WALL (SITE NO. 1)

- ITEM #0601446A - EMBANKMENT WALL (SITE NO. 2)

- ITEM #0601447A - EMBANKMENT WALL (SITE NO. 3)

- ITEM #0601448A - EMBANKMENT WALL (SITE NO. 4)

- ITEM #0601449A - EMBANKMENT WALL (SITE NO. 5)

- ITEM #0601490A - EMBANKMENT WALL (SITE NO. 6)

- ITEM #0601491A - EMBANKMENT WALL (SITE NO. 7)

- ITEM #0601492A - EMBANKMENT WALL (SITE NO. 8)

- ITEM #0601493A - EMBANKMENT WALL (SITE NO. 9)

- ITEM #0601494A - EMBANKMENT WALL (SITE NO. 10)

- ITEM #0601495A - EMBANKMENT WALL (SITE NO. 11)

Description:  This item will consist of designing, furnishing and constructing an embankment retaining wall in the location, grades, and to the dimensions and details shown on the contract drawings, and in accordance with these specifications.

Retaining Wall Selection:  The Contractor shall select the proprietary embankment retaining wall from the Department’s current approved list shown below.  The Engineer will reject any proposed retaining wall that is not listed below.

The following is a list of the proprietary embankment retaining walls for this project:

| 1. VERSA-LOK Retaining Wall VERSA-LOK of New England P.O. Box 6002 Nashua, NH 03063 (603) 883-3042 | 3. KeySystem I Retaining Wall Keystone Retaining Wall Systems 13453 County Road 1 Fairhope, AL 36532 (251) 990-5761 |
| --- | --- |
| 2. MESA Retaining Wall System TENSAR Earth Technology, Inc. 227 Ritter Road Sewickley, PA 15143 (412) 749-9190 | 4. Pyramid Modular Blockwall The Reinforced Earth Company 133 Park Street North Reading, MA 01864 (978) 664-2830 |
| - Redi-Rock Retaining Wall- Cobblestone Face Mold Redi-Rock Walls-CT Division 68A South Canal Street Plainville, CT 06062 (860) 793-6805 |  |

- No other proprietary retaining walls will be allowed for this project.

This listing does not warrant that the individual walls can be designed to meet either the dimensional, structural, or geotechnical constraints at each site.

- Design:

1 - Design Computations:  It is the Contractor's responsibility for the design, detailing and additional construction specifications required to construct the wall.  The actual designer of the retaining wall shall be a qualified Professional Engineer licensed in the State of Connecticut.

2 - Designer's Liability Insurance:  The Designer shall secure and maintain at no direct cost to the State, a Professional Liability Insurance Policy for errors and omissions in the minimum amount of Five Hundred Thousand Dollars ($500,000).  The designer may, at his election, obtain a policy containing a maximum One Hundred Twenty Five Thousand Dollars ($125,000) deductible clause, but if he should obtain a policy containing such a clause, the designer shall be liable to the extent of the deductible amount. The Designer shall obtain the appropriate and proper endorsement to its Professional Liability Policy to cover the indemnification clause in this contract as the same relates to negligent acts, errors or omissions in the work performed by the Designer.  The Designer shall continue this liability insurance coverage for a period of three years from the date of the acceptance of the work by the agency head as evidenced by a certificate of acceptance issued to the contractor or for three years after the termination of the contract, whichever is earlier, subject to the continued commercial availability of such insurance.

The designer shall supply the certificate of this insurance to the Engineer prior to the start of construction of the wall.  The designer's insurance company shall be licensed in the State of Connecticut.

3 - Preliminary Submissions:  Prior to the start of fabrication or construction, the Contractor shall submit to the Engineer a design package, which shall include, but not be limited to the following:

- a.  Detailed Plans:

- Plan sheets shall be approximately 24" x 36"

- Stamped by a licensed Professional Engineer (Connecticut).

- Full plan view of the wall drawn to scale.  The plan view must reflect the horizontal alignment and offset from the horizontal control line to the face of the wall.  Beginning and ending stations, all utilities, signs, lights, etc. that affect the construction along with all property lines and easement lines adjacent to the wall shall be shown.

- Full elevation view of the wall drawn to scale.  Elevation views should indicate the elevation at the top and bottom of walls, horizontal and vertical break points, and the location of finished grade.

- Typical cross sections drawn to scale including all appurtenances.     Detailed cross section should be provided at significant reinforcement transitions such as wall ends.

- Details of all wall components and their connections such as the length, size and type of soil reinforcement and where any changes occur; facing details; connections;  etc.

- Certified test reports indicating the connection strength versus normal load relationship for the block-soil reinforcement connection to be used.

- Drainage details for embankment backfill including attachment to outlets shown on contract drawings.

- Details of any roadway drainage pipe projecting through the wall, or any attachments to the wall.  Details of the treatment of drainage swales or ditches shown on the contract drawings.

- Design parameters used along with AASHTO references.

- Material designations for all materials to be used.

- Detailed construction methods including a quality control plan.  Construction quality control plans should include monitoring and testing frequencies (e,g, for setting batter and maintaining horizontal and vertical control).  Construction restraints should also be listed in the details.  Specific requirements for construction around obstructions should be included.

- Details of installation of protective fencing where required.

- Details of Architectural Treatment where required.

- Details of Temporary Earth Retaining System(s) where required.

- Details of wall treatment where the wall abuts other structures.

- Treatment at underground utilities where required.

- b.	Design Computations:

- Stamped by a licensed Professional Engineer (Connecticut).

- Computations shall clearly refer to the applicable AASHTO provisions as stated in the Notes on the Contract Drawings.

- Documentation of computer programs including all design parameters.

- c.	Construction Specifications:

- Construction methods specific to the proprietary retaining wall chosen.  These specifications should include construction limitations including vertical clearance, right-of-way limits, etc.  Submittal requirements for materials such as certification, quality, and acceptance/rejection criteria should be included.  Details on connection of modular units and connection of reinforcements such that assurance of uniform stress transfer should be included.

- Any requirements not stated herein.

The submissions for proprietary retaining walls shall be treated as working drawings according to Section 1.05  amended as follows:

a.  Six sets of each submission shall be supplied to the State

b.  The Contractor shall allow 21 days for the review of each submission.  If subsequent submissions are required as a result of the review process, 21 days shall be allowed for review of these submissions.  No extensions in contract time will be allowed for the review of these submissions.

4 - Final Submissions:  Once a proprietary retaining wall design has been reviewed and accepted by the Department, the Contractor shall submit the final plans.  The final submission shall include one set of full size (approximately 24" x 36") mylar sheets and five sets of full size blue line copies.

The final submission shall be made within 14 days of acceptance by the State.  No work shall be preformed on the retaining wall until the final submission has been received by the Department.

Acceptance of the final design shall not relieve the Contractor of his responsibility under the contract for the successful completion of the work.

The actual designer of the proprietary retaining wall is responsible for the review of any shop drawings prepared for the fabrication of the wall.  One set of full size blue line copies of all approved shop drawings shall be submitted to the Department's permanent records.

5 - General Design Requirements:

a.  All designs for proprietary walls and temporary earth retaining systems shall conform to the latest edition of the American Association of State Highway and Transportation Officials (AASHTO) Standard Specifications for Highway Bridges and later interims published except as noted otherwise herein:

b.  The wall design shall follow the general dimensions of the wall envelope shown in the contract plans.

c. The top of the concrete leveling pad shall be located at or below the theoretical leveling pad elevation.  The minimum wall embedment shall be two feet as measured to the top of the leveling pad or as shown on the plans.

d.  If footing steps are required, they shall be kept below the minimum embedment depth.  Footing steps in addition to those shown on the plans will be permitted at no additional cost to the State.

e.  The wall shall be designed to be within all property lines and easement lines shown on the contract drawings.  If additional work areas are necessary for the construction of the proprietary retaining wall, the Contractor shall be responsible for obtaining the rights from the affected property owners.  Copies of these rights shall be forwarded to the Department.

f.  The top of the wall shall be at or above the top of the wall elevations shown on the plans.  The top of the wall may be level or sloped to meet the top of the wall line noted.

g.  Cast-in-place concrete will not be an acceptable replacement for areas noted by the wall envelope, except for minor grouting of pipe penetrations.

h.  The mechanical wall height for the purposes of design calculations shall be from the top of the leveling pad to the top of the potential failure surface where the failure surface intercepts the ground surface.

i.  The minmum length of internal soil reinforcement shall be as specified in AASHTO 5.8.1, except for the minimum eight (8.0’) foot length requirement.

i.  If there are specific surcharges acting on the wall, they shall also be accounted for.  The minimum equivalent fluid pressure used to design the wall shall be 33 lbs./ft2 per linear foot of wall.

j.  The maximum allowable bearing capacity of the soil shall be assumed to be 4 ksf unless otherwise shown on the plans.  If additional soils information is required by the designer, it must be obtained by the Contractor and will not be reimbursed by the State.

k.  For limit state allowable stress computations of extensible reinforcements, the combined factor of safety for construction damage and environmental/aging effects shall not be less than 1.75.

Materials:  Materials shall conform to the following requirements and those not listed below shall be as prescribed within the Standard Specifications for Roads, Bridges and Incidental Construction, including supplemental specifications and applicable special provisions.

1 – Facing Block:  The facing block can be precast or drycast concrete and shall be the color specified on the plans.  The block shall meet the following requirements:

- Drycast Concrete:

- The minimum compressive strength of the block shall be 4000 psi measured at 28 days.

- The maximum water absorption shall be less than five percent.

The Contractor shall submit to the Engineer a certified test report confirming the compressive strength and water absorption conform to the requirements of ASTM C-140.

  - Precast Concrete:  Shall conform to the requirements of Section M.03 and as follows:

  - The minimum compressive strength of the block shall be 4000 psi measured at 28 days.

  - All precast concrete components shall be air-entrained composed of portland cement, fine and coarse aggregates, admixtures and water.  The air-entraining feature may be obtained by the use of either air-entraining portland cement or an approved air-entraining admixture.  The entrained-air content shall be not less than four percent or more than seven percent.

2 - Geosynthetic Soil Reinforcement:  The minimum strength of the geosynthetic soil reinforcement shall be based on experimental data.  The Contractor shall submit to the Engineer a certified test report confirming the strength of the material when tested according to the methods specified in ASTM D5262 and extrapolated according to ASTM D2837 as outlined in AASHTO Article 5.8.7.2.

3 – Metallic Soil Reinforcement:  All soil reinforcement and structural connectors shall be hot dipped galvanized according to the requirements of ASTM A123 (AASHTO M-111).  The minimum thickness of the galvanizing shall be based on the service life requirements in the AASHTO Specifications.

Steel strip reinforcement shall be hot rolled to the required shape and dimensions.  The steel shall conform to AASHTO M223 (ASTM A572) Grade 65 unless otherwise specified.

Welded wire fabric reinforcement shall be shop fabricated from cold-drawn wire of the sizes and spacings shown on the plans.  The wire shall conform to the requirements of ASTM A82, fabricated fabric shall conform to the requirements of ASTM A185.

4 - Metal Connectors:  All metal hardware shall be hot dipped galvanized according to the requirements of ASTM A123 (AASHTO M-111).  The minimum thickness of the galvanizing shall be based on the service life requirements in the AASHTO Specifications.

5 - Backfill Material:  The material for backfill shall be Pervious Structure Backfill conforming to the requirements of Articles M.02.05 and M.02.06.

6 - Facing Sealer:  The face of all exposed drycast block shall be coated with clear Penetrating Sealer Protective Compound conforming to the requirements of Article M.03.01-11.

Construction Methods:  All construction methods for items not listed below shall be in accordance with the detailed requirements prescribed  for the construction of the several contract items entering into the completed structure as specified in the Standard Specifications for Roads, Bridges, and Incidental Construction.

1 - Installation:  The foundation for the structure shall be graded level for a width equal to or exceeding the length of the soil reinforcements, or as shown on the plans.  If rock is encountered in the excavation, it shall removed to provide a level area equal to or exceeding the length of the soil reinforcements, but not greater than the pay limits shown on the plans.

Prior to wall construction, the foundation, if not in rock, shall be compacted as directed by the Engineer.  Any foundation soils found to be unsuitable shall be removed and replaced.

At each foundation level, an unreinforced concrete leveling pad shall be provided as shown on the plans.  The leveling pad shall have nominal dimensions of 6 inch thickness and 24 inch width, and shall be cast using minimum 2,000 psi 28-day compressive strength concrete.  The leveling pad shall be cast to the design elevations as shown on the plans.  Allowable elevation tolerances are +0.01 foot (1/8 inch), and -0.02 foot (1/4 inch), from the design elevation.

The materials for the wall shall be handled carefully and installed in accordance with manufacturer's recommendations and specifications.  Special care shall be taken in setting the bottom course of blocks to true line and grade.

All blocks above the first course shall interlock with the lower courses by means of connecting pins.  Vertical joints shall be staggered with each successive course as shown on the working drawings.  Vertical tolerances and horizontal alignment tolerances measured from the face line shown on the plans shall not exceed ½ inch when measured along a 8-foot straightedge.  The overall tolerance of the wall from top to bottom shall not exceed ½ inch per eight feet of wall height or one inch total, whichever is the lesser, measured from the face line shown on the plans.  A bond breaker shall be placed between the blocks and any adjacent cast-in-place concrete.

2 - Backfilling:  Backfill placement shall closely follow erection of each course of panels.  Backfill shall be placed in such a manner as to avoid any damage or disturbance to the wall materials or misalignment of the facing panels.  Any wall materials which become damaged or disturbed during backfill placement shall be either removed and replaced at the Contractor's expense or corrected, as directed by the Engineer.  Any backfill material placed within the reinforced soil mass which does not meet the requirements of this specification shall be corrected or removed and replaced at the Contractor's expense.

Backfill shall be compacted to 95 percent of the maximum density as determined by AASHTO T-99, Method C or D (with oversize correction, as outlined in Note 7).

The moisture content of the backfill material prior to and during compaction shall be uniform throughout each layer.  Backfill material shall have a placement moisture content less than or equal to the optimum moisture content.  Backfill material with a placement moisture content in excess of the optimum moisture content shall be removed and reworked until the moisture content is uniform and acceptable throughout the entire lift.  The optimum moisture content shall be determined in accordance with AASHTO T-99, Method C or D (with oversize correction, as outlined in Note 7).

If 30 percent or more of the backfill material is greater than 19 mm in size, AASHTO T-99 is not applicable.  For such a material, the acceptance criterion for control of compaction shall be either a minimum of 70 percent of the relative density of the material as determined by a method specification provided by the wall supplier, based on a test compaction section, which defines the type of equipment, lift thickness, number of passes of the specified equipment, and placement moisture content.

The maximum lift thickness after compaction shall not exceed 10 inches, regardless of the vertical spacing between layers of soil reinforcements.  The Contractor shall decrease this lift thickness, if necessary, to obtain the specified density.  Prior to placement of the soil reinforcements, the backfill elevation at the face shall be level with the connection after compaction.  From a point approximately three feet behind the back face of the panels to the free end of the soil reinforcements the backfill shall be two inches above the attachment device elevation unless otherwise shown on the plans.

Compaction within three feet of the back face of the panels shall be achieved by at least three passes of a lightweight mechanical tamper, roller or vibratory system.  The specified lift thickness shall be adjusted as warranted by the type of compaction equipment actually used. Care shall be exercised in the compaction process to avoid misalignment of the panels or damage to the attachment devices.  Heavy compaction equipment shall not be used to compact backfill within three feet of the wall face.

At the end of each day's operation, the Contractor shall slope the last level of backfill away from the wall facing to direct runoff of rainwater away from the wall face.  The Contractor shall control and divert runoff at the ends of the wall such that erosion or washout of the wall section does not occur.  In addition, the Contractor shall not allow surface runoff from adjacent areas to enter the wall construction site.

3 - Face Sealer:  After the wall has been erected, the entire exposed face of the wall shall be coated with Penetrating Sealer Protective Compound.  The application of the sealer shall conform to the requirements Article 8.18.03.

Several samples of the dry cast block shall be sealed prior to sealing the actual wall to ensure that the sealer will not discolor the block.  If the sealer does discolor the block, the Contractor shall change to another approved supplier of sealer.

Method of Measurement:  This work will be paid for on a lump sum basis and will not be measured for payment.

Basis of Payment:  This work will be paid for at the contract lump sum for "EMBANKMENT WALL (SITE NO.  )", complete in place, which price shall include all work shown within the pay limits shown on the plans for the retaining wall including but not limited to the following:

- Design, detailing, and specifications for the wall.

- Excavation for the wall

- Design and Construction of temporary earth retaining systems for the support of the slope during construction.

- Construction of the Embankment Wall, including the unreinforced concrete leveling pad.

- The furnishing, placing and compacting of pervious structure backfill within the maximum payment lines.

- The furnishing and placing of backfill drainage systems for the wall.

- Any other work and materials shown on the plans for the construction of the wall.

- The price shall also include all materials, equipment, tools and labor incidental thereto.

If  bedrock or large boulders (greater than one cubic yard) are encountered in the excavation, the payment for it's removal will be made under the item "Structure Excavation  - Rock".